MEETING NOTES

Brazos River Corridor Recreation Master Plan STEERING COMMITTEE MEETING

HELD AT THE: Greater Fort Bend Economic Development Council

On December 15, 2011 12:00pm-1:30pm

Desired Outcomes of the Meeting

- Identify additional stakeholders and their interests

- Identify existing plans/planning efforts and begin acquiring them

- Discuss newly created Master Plan map, developed according to the proposed boundaries – need to revisit boundaries?

Welcome & Introductions/Announcements and/or Updates:

Dan McDonald joined the Steering Committee.  A representative from  				Henderson Wessendorff Foundation may join the Steering Committee.  Dan 			will report back.

Brainstorm and identify additional stakeholder types (continuation from 11/29 meeting):

Additional stakeholder types (Potentially Affected Interests- PAI) were 			added to the chart created on 11/29/11.  See updated PAI graphic.

Brainstorm the agencies/organizations that have plans for improvements/changes in the study zone.  Arrange to acquire copies of these plans.

Plans identified:

-Fort Bend County Parks Master Plan 2012 (Kim)

-City of Sugarland  (Joe)

-City of Missouri City (Kim)

-Sienna Plantation (Lisa)

-Camp Sienna Master Plan for MUD 1 (Lisa)

-City of Rosenberg (Kim)

-Houston Wilderness (Kim)

-Fort Bend County Thoroughfare Plan (D’Neal)

-Toll Road Authority Plan (D’Neal)

- Brazos River Authority (D’Neal or Kim)

-Brazos Bend State Park (Kim)

-Possible Utility District Plans (Kim)

-West Fort Bend Management District  (Dan)

Persons who names appear in parentheses will get copies of these plans out 			to all of the Steering Committee members as soon as they are able (and no 			later than late January)

Discuss newly created Master Plan map – Revisit boundaries?

Janice Burrall presented the newly created map.  The boundary lines at .5 			miles from either side of the centerline were revisited.  It was decided to 			expand the boundary lines somewhat.

Decision made:  The study zone boundary is now defined as 2.5 miles from either side of the Brazos River centerline – for a total width of 5 miles across (subject to change*)

Agenda items for next meeting:

Kim suggested that we decide on the method and means for sharing information, 	files,  and documents with each other.  Several options for file-sharing will be 	investigated:

-Using the Fort Bend County website/server

-Using Van De Wiele & Vogler Incorporated’s website/server

-Utilizing Dropbox.com, a cloud-based server, which requires a software download

A preferred method for file-sharing will be decided as soon as possible.  The 	information and instructions for use will be emailed to the entire Steering 	Committee.   Copies of the above plans should be placed in this file-sharing location 		for all to access.

Next Meeting:

Tentative Call scheduled for Thursday Jan. 19, 1:30-2:00pm, IF NEEDED

NEXT MEETING (with call-in option) scheduled for Wednesday, Feb. 15, 1:30-3:00pm

(Call-in option: 1-866-768-3418, passcode: 3609270)

Agenda for Feb. 15:

-Discuss the components of the various regional plans that could potentially impact the Brazos River Corridor Recreation Master Plan

HOMEWORK:

Review all plans in the file-sharing site before the 02/15/12 meeting, with the purpose of documenting any plan components that could potentially impact (positively or negatively) the Brazos River Corridor Recreation Master Plan study zone.